OpenAgent

Phase 2 Directive — StateAssessor + DirectiveWriter (Live OpenRouter)

March 2026  |  Read fully before executing anything.

⛔ STOP:  Run pytest before touching any file. Must report 22 passed, 0 failed, 0 skipped. If anything is failing or skipped, stop immediately and report — do not proceed.

# §0  Phase Context

Phase 1 delivered: all 11 components scaffolded as stubs, CLI entry point functional, scanner and doc_reader implemented, bootstrap gap report working, model_router with confirmed OpenRouter base_url, full test floor at 22/0/0.

Phase 2 delivers: the first live OpenRouter calls. StateAssessor and DirectiveWriter go from stubs to working implementations. By end of this phase, running openagent --repo <path> --intent "<goal>" produces a real directive in the terminal, generated by DeepSeek V3.2 assessing the repo and Claude Haiku writing the directive.

| File | Phase 1 state | Phase 2 target |
| --- | --- | --- |
| openagent/assessor.py | Stub — raises NotImplementedError | Fully implemented — calls DeepSeek V3.2, returns AssessmentResult dict |
| openagent/writer.py | Stub — raises NotImplementedError | Fully implemented — calls Claude Haiku, returns directive text |
| openagent/cli.py | Entry point, arg parsing, API key check | Wires full run flow — scanner → doc_reader → assessor → writer → display |
| openagent/scope_guard.py | test_floor check implemented | Add intent_matches() — validates directive scope against stated intent |
| docs/state/current.md | Phase 1 baseline | Updated to Phase 2 on completion |

⚠ RULE:  Files NOT touched this phase: scanner.py, doc_reader.py, bootstrap.py, model_router.py, git_gate.py, state_writer.py, memory.py. Read-only. If a bug fix is required in any of these, report it before fixing — do not silently modify out-of-scope files.

# §1  AssessmentResult Schema — Lock This First

Before implementing assessor.py, lock the AssessmentResult schema as a TypedDict in openagent/models.py. This is the contract between StateAssessor and DirectiveWriter. Both sides must agree on the shape.

# openagent/models.py

from typing import TypedDict, Optional

class TestFloor(TypedDict):

passing: int

failing: int

skipped: int

ok: bool          # True only if failing==0 AND skipped==0

class AssessmentResult(TypedDict):

repo_name:         str

phase_current:     str

what_is_built:     str        # 2-3 sentences max

what_is_stubbed:   list[str]  # file or method names

test_floor:        TestFloor

open_questions:    list[str]

recent_decisions:  list[str]

files_in_scope:    list[str]

complexity_flags:  list[str]  # empty list if none

doc_gaps:          list[str]  # empty list if none

⚠ RULE:  models.py is a new file not in the Phase 1 scaffold. Create it. Do not add fields beyond those defined above this phase. DirectiveWriter receives exactly this shape — no extras, no missing fields.

# §2  StateAssessor Implementation (assessor.py)

## 2.1  Responsibility

StateAssessor takes the scanner output dict and doc_reader output dict, builds a structured prompt, calls the cheap model (DeepSeek V3.2) via ModelRouter, parses the JSON response, and returns a validated AssessmentResult.

## 2.2  Prompt Construction

The assessment prompt must be tight — this is the high-token-volume call. Every unnecessary word costs money. Structure it as a state dump followed by a single instruction.

SYSTEM: You are a senior software architect analyzing a repository.

Return ONLY valid JSON matching the AssessmentResult schema. No preamble.

No explanation. No markdown fences. Raw JSON only.

USER:

Repository: {repo_name}

FILE TREE (truncated to 60 files):

{file_tree_summary}

PYTHON MODULES DETECTED:

{ast_summary}

TEST COLLECTION:

{test_summary}

CURRENT STATE (from current.md):

Phase: {phase}

What is built: {what_is_built}

What is next: {what_is_next}

Open questions: {open_questions}

Recent decisions: {recent_decisions}

AGENT CONTRACT INVARIANTS:

{invariants}

Produce AssessmentResult JSON now.

📌 NOTE:  Truncate file_tree_summary to 60 files maximum. If the repo has more, include all Python files first, then tests, then config files, then truncate. The model does not need to see every file to assess state — it needs the relevant ones.

## 2.3  Response Parsing

DeepSeek should return raw JSON if the prompt is followed. Parse defensively — the model occasionally wraps output in markdown fences despite instructions.

def parse_assessment_response(raw: str) -> AssessmentResult:

# Strip markdown fences if present

clean = raw.strip()

if clean.startswith('```'):

lines = clean.split('\n')

clean = '\n'.join(lines[1:-1] if lines[-1] == '```' else lines[1:])

# Parse JSON

data = json.loads(clean)

# Validate required keys — raise ValueError if any missing

required = ['repo_name','phase_current','what_is_built','what_is_stubbed',

'test_floor','open_questions','recent_decisions',

'files_in_scope','complexity_flags','doc_gaps']

missing = [k for k in required if k not in data]

if missing:

raise ValueError(f'AssessmentResult missing keys: {missing}')

# Compute test_floor.ok

tf = data['test_floor']

tf['ok'] = tf.get('failing', 1) == 0 and tf.get('skipped', 1) == 0

return data

## 2.4  Verbose Mode

StateAssessor receives a verbose: bool parameter from CLI. If True, print the full AssessmentResult as formatted JSON to terminal after parsing. If False, suppress entirely.

if verbose:

console.print('[dim]--- Assessment Result ---[/dim]')

console.print_json(json.dumps(assessment, indent=2))

console.print('[dim]--- End Assessment ---[/dim]')

# §3  DirectiveWriter Implementation (writer.py)

## 3.1  Responsibility

DirectiveWriter takes the AssessmentResult dict and the architect's intent string, builds the directive prompt, calls the capable model (Claude Haiku) via ModelRouter, and returns the directive as a plain text string. It does not write files — that is StateWriter's job.

## 3.2  Prompt Construction

This prompt is smaller in tokens but higher in reasoning demand. The model needs to produce a directive that matches the architect's established format exactly.

SYSTEM: You are a senior software architect writing implementation directives

for AI coding agents. You follow strict spec-driven development principles.

DIRECTIVE FORMAT RULES:

1. First item is always a STOP rule: run pytest, report count, stop if failing.

2. Phase context: what was delivered last phase.

3. Explicit file scope: list files that MAY be modified. All others are read-only.

4. Implementation: step-by-step. No ambiguity. No implicit decisions.

5. Test anchors: minimum 10 named tests. Each maps to one specific behavior.

6. Completion criteria: checklist. All items true = phase complete.

7. Never skip a failing test. Never accept a skipped test as passing.

8. Flag any decision not covered by existing ADRs as an open question.

GLOBAL HABITS:

{global_habits}

USER:

Repository: {repo_name}

Current phase: {phase_current}

What is built: {what_is_built}

What is stubbed: {what_is_stubbed}

Test floor: {test_floor}

Open questions: {open_questions}

Recent decisions: {recent_decisions}

Files likely in scope: {files_in_scope}

ARCHITECT INTENT: {intent}

Write the directive now. Plain text only. No JSON. No markdown fences.

⚠ RULE:  global_habits is injected from OpenAgent/memory/global/habits.md. Load it at runtime via MemoryStore. This is what makes the directive feel like it came from the architect's established patterns — not a generic AI output.

## 3.3  Intent Fallback

If --intent was not provided by the architect, DirectiveWriter uses the what_is_next field from AssessmentResult as the intent. This allows openagent --repo <path> to work without an explicit intent when current.md is up to date.

intent = cli_intent or assessment['what_is_next']

if not intent:

raise ValueError('No intent provided and current.md has no what_is_next. '

'Run with --intent to specify goal.')

# §4  CLI Run Flow — Wire Everything

cli.py currently handles arg parsing and API key check. Phase 2 wires the full run flow through all components.

def run(repo_path: str, intent: str | None, verbose: bool) -> None:

# 1. API key check (already implemented)

check_api_key()

# 2. Load memory

memory = MemoryStore()

repo_profile = memory.load_repo(repo_path)

global_habits = memory.load_global_habits()

# 3. Scan repo

console.print('[cyan]Scanning repository...[/cyan]')

scanner = RepoScanner(repo_path)

scan_result = scanner.scan()

# 4. Read docs

doc_reader = DocReader(repo_path)

doc_result = doc_reader.read()

# 5. Bootstrap check

if not doc_result.get('agent_contract'):

report = BootstrapReport(repo_path, scan_result, doc_result)

console.print(report.render())

raise SystemExit(1)

# 6. Scope guard — test floor

guard = ScopeGuard()

floor_ok, floor_msg = guard.check_floor(scan_result['test_floor'])

if not floor_ok:

console.print(f'[red]Test floor failing: {floor_msg}[/red]')

console.print('[red]Fix the test floor before generating a directive.[/red]')

raise SystemExit(1)

# 7. Assess

console.print('[cyan]Assessing repository state...[/cyan]')

assessor = StateAssessor(verbose=verbose)

assessment = assessor.assess(scan_result, doc_result)

# 8. Resolve intent

resolved_intent = intent or assessment.get('what_is_next')

if not resolved_intent:

console.print('[red]No intent provided and current.md has no what_is_next.[/red]')

raise SystemExit(1)

# 9. Write directive

console.print('[cyan]Generating directive...[/cyan]')

writer = DirectiveWriter()

directive = writer.write(assessment, resolved_intent, global_habits)

# 10. Display directive

console.print()

console.print('[bold]--- DIRECTIVE ---[/bold]')

console.print(directive)

console.print('[bold]--- END DIRECTIVE ---[/bold]')

console.print()

# 11. Approval gate

proceed = Confirm.ask('Apply this directive? (writes current.md)')

if not proceed:

console.print('[yellow]Aborted. No files written.[/yellow]')

raise SystemExit(0)

# 12. Write state — Phase 3 implements fully, stub call here

# state_writer.write(assessment, directive)  # stubbed

# 13. Update memory

memory.update_repo(repo_path, assessment)

console.print('[green]Done.[/green]')

📌 NOTE:  Steps 12 (StateWriter) and GitGate are stubbed in Phase 2 — the comment shows the call location but does not execute. Phase 3 implements them. The run flow is complete except for those two steps.

# §5  ScopeGuard Extension — intent_matches()

ScopeGuard already has check_floor() from Phase 1. Add intent_matches() this phase.

def intent_matches(self, directive: str, intent: str) -> tuple[bool, list[str]]:

'''

Checks whether the generated directive stays within the stated intent.

Returns (ok: bool, flags: list[str]) where flags are overreach warnings.

'''

flags = []

intent_lower = intent.lower()

directive_lower = directive.lower()

# Flag 1: new dependencies mentioned in directive not implied by intent

dep_keywords = ['install', 'pip install', 'uv add', 'requirements', 'import']

for kw in dep_keywords:

if kw in directive_lower and kw not in intent_lower:

flags.append(f'Possible new dependency introduced: keyword "{kw}" found in directive')

# Flag 2: files mentioned that are outside expected scope

# (basic check — Phase 4 adds full scope list validation)

if 'refactor' in directive_lower and 'refactor' not in intent_lower:

flags.append('Directive contains refactor language not present in intent')

# Flag 3: multiple phases mentioned when intent implies one

phase_count = directive_lower.count('phase ')

if phase_count > 2 and 'roadmap' not in intent_lower:

flags.append(f'Directive mentions {phase_count} phases — possible scope expansion')

ok = len(flags) == 0

return ok, flags

📌 NOTE:  intent_matches() is a heuristic in Phase 2 — not exhaustive. It catches obvious overreach. Phase 4 implements full file-scope validation against the declared scope list in the directive. Flag warnings are printed to terminal but do not block the directive — the architect decides.

# §6  Test Anchors — Minimum 14 New Tests

Unskip or add the following. All must pass. Phase 1 floor of 22 must hold. Target: 36 passing, 0 failing, 0 skipped.

| Test name | File | What it verifies |
| --- | --- | --- |
| test_models_assessment_result_has_required_keys | test_models.py | AssessmentResult TypedDict has all 10 required fields |
| test_models_test_floor_ok_false_when_failing | test_models.py | TestFloor.ok is False when failing > 0 |
| test_models_test_floor_ok_false_when_skipped | test_models.py | TestFloor.ok is False when skipped > 0 |
| test_assessor_parse_strips_markdown_fences | test_assessor.py | parse_assessment_response() strips ```json fences before parsing |
| test_assessor_parse_raises_on_missing_keys | test_assessor.py | parse_assessment_response() raises ValueError if required key missing |
| test_assessor_parse_computes_floor_ok | test_assessor.py | parse_assessment_response() sets test_floor.ok correctly |
| test_assessor_assess_calls_model_router | test_assessor.py | StateAssessor.assess() calls ModelRouter with task='inventory' |
| test_assessor_verbose_false_suppresses_output | test_assessor.py | verbose=False produces no assessment JSON in terminal output |
| test_writer_intent_fallback_uses_what_is_next | test_writer.py | DirectiveWriter uses assessment.what_is_next when intent is None |
| test_writer_intent_fallback_raises_when_both_missing | test_writer.py | DirectiveWriter raises ValueError when intent is None and what_is_next is empty |
| test_writer_write_calls_model_router | test_writer.py | DirectiveWriter.write() calls ModelRouter with task='directive' |
| test_scope_guard_intent_matches_flags_refactor | test_scope_guard.py | intent_matches() flags 'refactor' in directive when not in intent |
| test_scope_guard_intent_matches_passes_clean | test_scope_guard.py | intent_matches() returns ok=True and empty flags for clean directive |
| test_cli_full_run_aborts_on_missing_contract | test_cli.py | CLI run exits 1 when target repo has no AGENT_CONTRACT.md |

📌 NOTE:  test_assessor_assess_calls_model_router and test_writer_write_calls_model_router should use unittest.mock to patch ModelRouter.call() — do not make real OpenRouter API calls in tests. Mock the response with a valid AssessmentResult JSON fixture.

# §7  Completion Criteria

Phase 2 is complete when ALL of the following are true:

- pytest: 36 passing, 0 failing, 0 skipped

- openagent --repo C:\Github\OpenAgent --intent "test self-assessment" runs end-to-end without error

- DeepSeek V3.2 assessment call completes and returns parseable JSON

- Claude Haiku directive call completes and returns readable directive text

- Directive displays in terminal between --- DIRECTIVE --- markers

- Approval gate [y/n] appears after directive display

- --verbose flag shows AssessmentResult JSON when passed

- Missing AGENT_CONTRACT.md triggers bootstrap report and exits 1

- Missing or empty OPENROUTER_API_KEY exits 1 with .env.example pointer

- docs/state/current.md updated to reflect Phase 2 completion

⛔ STOP:  If the DeepSeek assessment call returns malformed JSON that cannot be parsed after fence-stripping, stop and report the raw response. Do not attempt to recover partial JSON or invent missing fields. Report the raw response and wait for architect instruction on prompt adjustments.

# §8  Quick Reference

| Fact | Value |
| --- | --- |
| Phase 1 floor (must hold) | 22 passing, 0 failing, 0 skipped |
| Phase 2 target floor | 36 passing, 0 failing, 0 skipped |
| Stage 1 model | deepseek/deepseek-chat-v3-0324 |
| Stage 2 model | anthropic/claude-haiku-4-5 |
| OpenRouter base_url | https://openrouter.ai/api/v1 |
| New file this phase | openagent/models.py |
| Files modified this phase | assessor.py, writer.py, cli.py, scope_guard.py |
| Files read-only this phase | scanner.py, doc_reader.py, bootstrap.py, model_router.py, git_gate.py, state_writer.py, memory.py |
| StateWriter | Stubbed call location in cli.py — implemented Phase 3 |
| GitGate | Not called this phase — implemented Phase 3 |
| Approval gate library | Rich Confirm.ask() |
| Mock library for API tests | unittest.mock — patch ModelRouter.call() |
| Intent fallback source | assessment['what_is_next'] from current.md |
| Verbose flag | --verbose — shows AssessmentResult JSON, suppressed by default |

OpenAgent Phase 2 Directive  |  March 2026  |  RFD IT Services Ltd.