OpenAgent

Phase 3 Directive — Memory + StateWriter + GitGate

March 2026 | Read fully before executing anything.

⛔ STOP: Run pytest before touching any file. Must report 36 passed, 0 failed, 0 skipped. If anything is failing or skipped, stop immediately and report — do not proceed.

# §0 Phase Context

Phase 2 delivered: StateAssessor and DirectiveWriter live via OpenRouter. Full run flow from repo path to directive output in terminal. Scope guard with intent_matches() functional. Approval gate working. Phase 2 floor: 36 passing, 0 failing, 0 skipped.

Phase 3 delivers: the persistence and commit layer. MemoryStore reads and writes per-repo profiles and global habits from disk. StateWriter updates current.md after an approved directive. GitGate asks permission before staging, committing, and pushing. By end of this phase, a complete OpenAgent run leaves a trace — updated state on disk, updated memory profile, and optionally a committed current.md.

Architecture note — blackboard runtime layer: MemoryStore introduces a session-scoped in-memory blackboard that all components read and write through. This is a runtime cache only — it does not add a new persistence format. On session start, MemoryStore loads repo profile JSON and global habits into the blackboard. On session end (post-approval), it flushes the updated blackboard back to disk. StateAssessor, DirectiveWriter, and StateWriter all receive the blackboard handle via cli.py — they do not read disk directly.

| File | Phase 2 state | Phase 3 target |
| --- | --- | --- |
| openagent/memory.py | Stub — raises NotImplementedError | Fully implemented — SessionBlackboard in-memory, disk load/flush, per-repo profiles, global habits |
| openagent/state_writer.py | Stub — raises NotImplementedError | Fully implemented — writes updated current.md from AssessmentResult + directive metadata |
| openagent/git_gate.py | Stub — raises NotImplementedError | Fully implemented — stage, commit, push with explicit y/n confirmation gates |
| openagent/cli.py | StateWriter and memory calls stubbed as comments | Uncomment and wire: memory load → run → memory flush → state write → git gate |
| docs/state/current.md | Phase 2 baseline | Updated to Phase 3 on completion |

⚠ RULE: Files NOT touched this phase: scanner.py, doc_reader.py, assessor.py, writer.py, scope_guard.py, bootstrap.py, model_router.py. Read-only. If a bug fix is required in any of these, report it before fixing — do not silently modify out-of-scope files.

# §1 MemoryStore Implementation (memory.py)

## 1.1 Responsibility

MemoryStore manages two data scopes: per-repo profiles (JSON, one file per repo keyed by repo name) and global habits (human-editable Markdown at memory/global/habits.md). It exposes a SessionBlackboard — a plain dict — that acts as the runtime shared state for a single CLI session. The blackboard is loaded at session start and flushed at session end. No other component reads from disk directly.

## 1.2 Disk Layout

OpenAgent/

memory/

repos/

openagent.json        # per-repo profile keyed by repo name

rpgcore.json          # lowercase, spaces → underscores

layerforge.json

global/

habits.md             # human-editable, loaded as raw string

## 1.3 Per-Repo Profile Schema (JSON)

{

"repo_name": "OpenAgent",

"repo_path": "C:/Github/OpenAgent",

"first_visited": "2026-03-10",

"last_visited": "2026-03-11",

"visit_count": 3,

"phase_history": ["Phase 1", "Phase 2", "Phase 3"],

"known_test_floor": 36,

"notes": ""

}

⚠ RULE: The profile schema above is the exact shape. Do not add fields beyond those listed. notes is a free-text architect annotation — empty string by default. phase_history is append-only within a session, never truncated.

## 1.4 SessionBlackboard

The blackboard is a plain Python dict instantiated on MemoryStore init. It carries everything needed for a session without components reading disk again mid-run.

# Structure of the blackboard dict

blackboard: dict = {

"repo_profile": { ...RepoProfile dict... },   # loaded from disk or created fresh

"global_habits": "...raw markdown string...", # loaded from habits.md

"session_notes": [],                          # list[str] — appended during run

}

## 1.5 Signatures

class MemoryStore:

def __init__(self, memory_dir: Path) -> None:

# memory_dir = OpenAgent/memory/

# Initialises blackboard as empty dict

# Does NOT load from disk on init — call load_repo() explicitly

def load_repo(self, repo_path: Path) -> dict:

# Derive repo_name from repo_path.name, lowercase, spaces to underscores

# Load profile JSON if exists, else create fresh profile

# Load global habits.md if exists, else blackboard['global_habits'] = ''

# Populate blackboard and return it

# Update last_visited and increment visit_count

...

def update_repo(self, assessment: dict) -> None:

# Update blackboard['repo_profile'] with:

#   phase_history: append assessment['phase_current'] if not already last entry

#   known_test_floor: assessment['test_floor']['passing']

#   last_visited: today's date as YYYY-MM-DD

# Does NOT write to disk — flush_repo() does that

...

def flush_repo(self) -> None:

# Write blackboard['repo_profile'] to disk as JSON

# Atomic write: write to .tmp file, then os.replace to final path

# File path: memory_dir/repos/{repo_name}.json

...

def get_habits(self) -> str:

# Return blackboard['global_habits'] — empty string if not loaded

...

def get_profile(self) -> dict:

# Return blackboard['repo_profile'] — raises RuntimeError if not loaded

...

📌 NOTE: Atomic write pattern for flush_repo(): write to memory_dir/repos/{name}.tmp, then os.replace(tmp_path, final_path). This is the same atomic pattern used in OperatorGame ADR-003. Never write directly to the final path — a crash mid-write would corrupt the profile.

⚠ RULE: The memory_dir path is always the memory/ subdirectory of the OpenAgent repo itself — not the target repo. MemoryStore tracks state about other repos, but it lives inside OpenAgent. cli.py must compute this path from its own __file__ location, not from --repo.

# §2 StateWriter Implementation (state_writer.py)

## 2.1 Responsibility

StateWriter takes a completed AssessmentResult and the approved directive text, constructs an updated current.md, and writes it to the target repo's docs/state/current.md. It does not call any model — it is pure file I/O. It is called only after the architect approves the directive at the approval gate.

## 2.2 current.md Schema

current.md must conform to the AGENT_CONTRACT STATE_SCHEMA. StateWriter always writes all required fields. Missing fields from the assessment are filled with empty string or empty list — never omitted.

# Required fields in current.md (all must be present after write)

updated: YYYY-MM-DD

agent: OpenAgent v0.1

phase: {assessment['phase_current']}

test_floor: {assessment['test_floor']['passing']} passing, 0 failing, 0 skipped

what_is_built: {assessment['what_is_built']}

what_is_next: {intent or assessment['what_is_next']}

open_questions:

- {each item from assessment['open_questions']}

recent_decisions:

- {each item from assessment['recent_decisions']}

directive_generated: YYYY-MM-DD HH:MM

## 2.3 Signatures

class StateWriter:

def __init__(self) -> None: ...

def write(self,

repo_path: Path,

assessment: dict,

intent: str | None,

directive: str) -> Path:

# Construct current.md content from assessment + intent

# Write to repo_path / 'docs' / 'state' / 'current.md'

# Create docs/state/ directories if missing (mkdir parents=True)

# Atomic write: write to .tmp, then os.replace

# Return the path written to

...

def _build_content(self, assessment: dict, intent: str | None, directive: str) -> str:

# Pure function — returns the markdown string for current.md

# No file I/O here — only string construction

# Testable in isolation

...

📌 NOTE: _build_content() is a pure function so it can be tested without filesystem access. test_state_writer_preserves_schema calls _build_content() directly and validates the output string contains all required fields.

# §3 GitGate Implementation (git_gate.py)

## 3.1 Responsibility

GitGate stages, commits, and pushes changes to the target repo. It always asks for explicit confirmation before each destructive step. It uses GitPython for read operations (status check, branch detection) and subprocess for write operations (git add, git commit, git push). This split follows ADR-010.

## 3.2 Two-Gate Flow

GitGate presents two separate confirmation gates, not one combined prompt:

- Gate 1 — Commit: Show diff summary (files changed, lines). Ask: 'Commit these changes? [y/n]'. If n, stop. If y, stage and commit with generated message.

- Gate 2 — Push: Show branch and remote. Ask: 'Push to {remote}/{branch}? [y/n]'. If n, stop without error. If y, push.

⚠ RULE: Gate 2 is only reached if Gate 1 was approved. The architect may approve commit but decline push — this is a valid exit state. Never combine both gates into a single prompt.

## 3.3 Commit Message Format

docs(state): update current.md via OpenAgent

Phase: {assessment['phase_current']}

Test floor: {assessment['test_floor']['passing']} passing

Generated: {datetime.now().strftime('%Y-%m-%d %H:%M')}

## 3.4 Signatures

class GitGate:

def __init__(self, repo_path: Path) -> None:

# Initialise GitPython Repo object

# Store repo_path

...

def has_changes(self) -> bool:

# Return True if repo has any unstaged or staged changes

# Use GitPython repo.is_dirty(untracked_files=True)

...

def get_diff_summary(self) -> str:

# Return human-readable summary of changed files

# Use GitPython repo.index.diff(None) + untracked

# Format: '3 files changed: current.md, README.md, ...'

...

def commit(self, message: str, confirm_fn=None) -> bool:

# confirm_fn defaults to Rich Confirm.ask if None

# Gate 1: show diff_summary, ask confirmation

# If confirmed: subprocess git add -A, git commit -m message

# Return True if committed, False if declined

...

def push(self, confirm_fn=None) -> bool:

# confirm_fn defaults to Rich Confirm.ask if None

# Detect current branch and remote via GitPython

# Gate 2: show branch/remote, ask confirmation

# If confirmed: subprocess git push

# Return True if pushed, False if declined

...

📌 NOTE: confirm_fn is injected for testability — tests pass a lambda that returns True/False without prompting. Production code uses Rich Confirm.ask(). This pattern avoids mocking stdin in tests.

# §4 CLI Wiring (cli.py)

## 4.1 Updated Run Flow

Uncomment the stubbed calls from Phase 2. The full run flow is now:

- CLI receives --repo path and optional --intent string

- MemoryStore initialised with OpenAgent/memory/ path

- MemoryStore.load_repo(repo_path) — populates blackboard

- RepoScanner inventories repo

- DocReader reads AGENT_CONTRACT.md + current.md + ADRs

- If AGENT_CONTRACT.md missing → BootstrapReport → stop exit 1

- StateAssessor.assess() — receives scanner output, doc output, habits from blackboard

- ScopeGuard.check_floor() — stop if failing or skipped > 0

- DirectiveWriter.write() — receives assessment, intent, habits from blackboard

- ScopeGuard.intent_matches() — print warnings, require explicit y/n acknowledgment

- Display directive in terminal between --- DIRECTIVE --- markers

- Architect approval gate [y/n]

- If approved: StateWriter.write(repo_path, assessment, intent, directive)

- MemoryStore.update_repo(assessment) then MemoryStore.flush_repo()

- GitGate: commit gate then push gate

- Print: Done.

⚠ RULE: DirectiveWriter already receives habits from the blackboard in Phase 2 via memory.get_habits(). Do not change the writer.py signature — only change cli.py to pass the real blackboard value instead of the stub empty string.

# §5 writer.py System Prompt — Sovereign Identity Block

The Phase 2 scope creep incident was a prompt failure. The directive writer generated systems that didn't exist because it was operating as a generic AI. Add the following sovereign identity block to the top of the writer.py system prompt, before all other instructions. This pattern is adapted from LDLA/data/prompts/base_system.md.

# Add to TOP of writer.py SYSTEM prompt (before existing content)

You are OpenAgent DirectiveWriter — a specialized tool built by RFD IT Services Ltd.

You are NOT a generic AI assistant. You do not invent systems, classes, or files.

You do not propose refactors. You do not expand scope.

You write ONE directive for ONE stated intent against ONE existing codebase.

Operating principles:

- Every file you reference in a directive MUST already exist in files_in_scope.

- Every class or function you reference MUST already exist in the assessment.

- If the intent requires a new file, name it explicitly and mark it [NEW].

- You NEVER invent test names for systems that do not exist.

- Scope is defined by: stated intent + files_in_scope. Nothing else.

📌 NOTE: This is a surgical addition to the existing system prompt in writer.py. Do not rewrite the rest of the prompt — only prepend this block. The existing prompt structure from Phase 2 remains intact below it.

# §6 Test Anchors — Minimum 10 New Tests

All must pass. Phase 2 floor of 36 must hold. Target: 46 passing, 0 failing, 0 skipped.

| Test name | File | What it verifies |
| --- | --- | --- |
| test_memory_store_creates_repo_profile | test_memory.py | MemoryStore.load_repo() creates a fresh profile JSON when none exists on disk |
| test_memory_store_updates_last_visited | test_memory.py | MemoryStore.load_repo() updates last_visited on a profile that already exists |
| test_memory_store_loads_global_habits | test_memory.py | MemoryStore.load_repo() populates blackboard['global_habits'] from habits.md |
| test_memory_store_flush_writes_atomic | test_memory.py | MemoryStore.flush_repo() writes .tmp file then os.replace — final JSON is valid |
| test_memory_store_update_appends_phase | test_memory.py | MemoryStore.update_repo() appends phase to phase_history when not already last entry |
| test_memory_store_get_profile_raises_before_load | test_memory.py | MemoryStore.get_profile() raises RuntimeError if load_repo() has not been called |
| test_state_writer_build_content_has_required_fields | test_state_writer.py | _build_content() returns string containing all required current.md fields |
| test_state_writer_writes_to_correct_path | test_state_writer.py | StateWriter.write() writes to repo_path/docs/state/current.md |
| test_git_gate_requires_confirmation_to_commit | test_git_gate.py | GitGate.commit() returns False without calling git when confirm_fn returns False |
| test_git_gate_requires_confirmation_to_push | test_git_gate.py | GitGate.push() returns False without calling git when confirm_fn returns False |

📌 NOTE: All memory tests use tmp_path (pytest fixture) for disk isolation — never write to the real OpenAgent/memory/ directory in tests. GitGate tests inject confirm_fn=lambda _: False to simulate decline without prompting. No real git operations in tests.

# §7 Completion Criteria

Phase 3 is complete when ALL of the following are true:

- pytest: 46 passing, 0 failing, 0 skipped

- openagent --repo C:\Github\OpenAgent --intent "test phase 3 memory" runs end-to-end without error

- OpenAgent/memory/repos/openagent.json exists and contains correct profile after the run

- docs/state/current.md in the target repo is updated with Phase 3 fields after approval

- GitGate commit gate appears in terminal after StateWriter completes

- Declining commit gate exits cleanly with no error

- Declining push gate exits cleanly with no error

- Sovereign identity block present at top of writer.py system prompt

- docs/state/current.md in OpenAgent repo updated to reflect Phase 3 completion

⛔ STOP: If MemoryStore.flush_repo() fails due to a disk permission or path error, stop and report the exact error. Do not attempt to recover by writing to an alternate path. Do not silently swallow the exception.

# §8 Quick Reference

| Fact | Value |
| --- | --- |
| Phase 2 floor (must hold) | 36 passing, 0 failing, 0 skipped |
| Phase 3 target floor | 46 passing, 0 failing, 0 skipped |
| New tests this phase | 10 minimum |
| Files modified this phase | memory.py, state_writer.py, git_gate.py, cli.py, writer.py (prompt only) |
| Files read-only this phase | scanner.py, doc_reader.py, assessor.py, scope_guard.py, bootstrap.py, model_router.py |
| Memory root path | OpenAgent/memory/ — computed from __file__ in cli.py, not from --repo |
| Per-repo profile path | memory/repos/{repo_name_lowercase}.json |
| Global habits path | memory/global/habits.md |
| Atomic write pattern | Write to .tmp, then os.replace() to final path |
| Blackboard | Plain dict on MemoryStore — runtime only, flushed at session end |
| StateWriter triggers | Only after architect approves directive at approval gate |
| GitGate read ops | GitPython — Repo.is_dirty(), index.diff(), active_branch |
| GitGate write ops | subprocess — git add -A, git commit -m, git push |
| confirm_fn injection | Tests pass lambda — production uses Rich Confirm.ask() |
| Sovereign prompt location | Top of writer.py SYSTEM string, before existing content |
| Stage 1 model | deepseek/deepseek-chat-v3-0324 |
| Stage 2 model | anthropic/claude-haiku-4-5 |

OpenAgent Phase 3 Directive | March 2026 | RFD IT Services Ltd.