OpenAgent

Phase 6 Directive — Habit Inference

March 2026 | Read fully before executing anything.

⛔ STOP: Run pytest before touching any file. Must report 58 passed, 0 failed, 0 skipped. If the count differs or anything is failing, stop and report — do not proceed.

# §0 Phase Context

OpenAgent is MVP-certified at 58/0/0. All 13 modules exist and are fully implemented. Phase 6 adds habit inference — the ability to learn architect patterns from directive history and propose updates to habits.md after each approved run.

Two new files are created this phase. Everything else is additive — cli.py gets one new call after the approval gate, nothing else changes in existing modules.

ADR-013 is the governing document for this phase. Re-read it before writing any code. The decay formula, trigger condition, and update gate are locked. Do not deviate.

| File | Current state | Phase 6 target |
| --- | --- | --- |
| openagent/habit_engine.py | Does not exist | [NEW] — inference logic: reads directive history, applies decay weights, calls DeepSeek, returns candidate habits diff |
| openagent/habit_store.py | Does not exist | [NEW] — storage layer: reads/writes directive history log, reads/writes habits.md atomically |
| openagent/cli.py | Approval gate at step 12, memory flush at step 14 | Add habit inference trigger after memory flush — display diff, gate with Update habits? [y/n] |
| tests/test_habit_inference.py | Does not exist | [NEW] — 10 test anchors covering decay math, history filtering, API call, diff generation, update gate |
| docs/state/current.md | phase: MVP | Updated to Phase 6 complete on completion |

⚠ RULE: Files NOT touched this phase: assessor.py, writer.py, scanner.py, doc_reader.py, bootstrap.py, model_router.py, models.py, memory.py, scope_guard.py, state_writer.py, git_gate.py. Read-only. Report before fixing any bug found in these files — do not silently modify out-of-scope files.

# §1 HabitStore Implementation (habit_store.py)

## 1.1 Responsibility

HabitStore manages two things: the directive history log (a JSON lines file that records every approved directive run) and habits.md (the human-editable habits file). It is a pure storage layer — no inference logic, no model calls. HabitEngine calls it; it does not call HabitEngine.

## 1.2 Directive History Log

Every approved directive run is appended to a JSON lines file at memory/global/directive_history.jsonl. One JSON object per line. This is the corpus HabitEngine reads to infer patterns.

# One entry per approved directive run — appended, never overwritten

{

"date": "2026-03-11",          # YYYY-MM-DD

"repo": "OpenAgent",           # repo_path.name

"intent": "implement Phase 6", # --intent string

"phase": "Phase 6",            # from assessment

"files_in_scope": ["cli.py"],  # from assessment

"test_floor": 58,              # passing count

"scope_clean": true            # no overreach flags

}

## 1.3 Signatures

class HabitStore:

def __init__(self, memory_dir: Path) -> None:

# memory_dir = OpenAgent/memory/

# history_path = memory_dir / 'global' / 'directive_history.jsonl'

# habits_path  = memory_dir / 'global' / 'habits.md'

...

def append_run(self, entry: dict) -> None:

# Append one JSON line to directive_history.jsonl

# Atomic: append mode open, write, close — no read required

# entry must contain: date, repo, intent, phase, files_in_scope,

#                     test_floor, scope_clean

...

def load_history(self) -> list[dict]:

# Read all lines from directive_history.jsonl

# Skip malformed lines with a logged warning — never crash on bad history

# Return list of dicts, sorted by date ascending

...

def read_habits(self) -> str:

# Return current habits.md as raw string

# Return empty string if file does not exist

...

def write_habits(self, content: str) -> None:

# Atomic write: write to habits.md.tmp, then os.replace

# Never write empty string — raise ValueError if content is empty

...

📌 NOTE: directive_history.jsonl uses JSON Lines format — one complete JSON object per line, no wrapping array. This means append_run() never reads the file — it only opens in append mode and writes one line. load_history() reads all lines and parses each independently. Malformed lines are skipped, not fatal.

# §2 HabitEngine Implementation (habit_engine.py)

## 2.1 Responsibility

HabitEngine reads directive history from HabitStore, applies the 30-day decay formula to weight recent runs higher, extracts patterns, calls DeepSeek via ModelRouter to generate a candidate habits.md diff, and returns the diff as a string. It does not write to disk — HabitStore does that after architect confirmation.

## 2.2 Decay Formula

As specified in ADR-013: weight = max(0.0, 1.0 - (age_days / 30.0)). A run from today has weight 1.0. A run from 15 days ago has weight 0.5. A run from 30+ days ago has weight 0.0 and is excluded from inference entirely.

from datetime import date

def compute_weight(run_date: str, today: date | None = None) -> float:

"""

Compute decay weight for a directive history entry.

run_date: YYYY-MM-DD string

Returns float in [0.0, 1.0]. Returns 0.0 if age >= 30 days.

"""

if today is None:

today = date.today()

entry_date = date.fromisoformat(run_date)

age_days = (today - entry_date).days

return max(0.0, 1.0 - (age_days / 30.0))

⚠ RULE: compute_weight() must be a pure module-level function, not a method. It is tested in isolation. today parameter is injected for testability — tests pass a fixed date, production passes None (defaults to date.today()).

## 2.3 Pattern Extraction

After filtering to runs with weight > 0.0, HabitEngine builds a weighted summary to pass to DeepSeek. The summary is compact — it must fit in the cheap model's context without burning tokens.

# Weighted summary format passed to DeepSeek

# Build this string from the filtered, weighted history

RECENT DIRECTIVE PATTERNS (last 30 days, {n} runs):

- Most common intent keywords: {top 5 by weighted frequency}

- Most common files in scope: {top 5 by weighted frequency}

- Scope clean rate: {weighted_clean / total_weighted * 100:.0f}%

- Average test floor: {weighted average of test_floor values}

- Repos targeted: {unique repo names}

CURRENT habits.md:

{current habits.md content}

Propose ONLY additions or modifications to habits.md that are

supported by the pattern data above. Output a unified diff format.

If no changes are warranted, output: NO_CHANGES

## 2.4 Signatures

class HabitEngine:

def __init__(self, store: HabitStore, router: ModelRouter) -> None:

# Inject dependencies — no direct file I/O in HabitEngine

...

def infer(self, today: date | None = None) -> str | None:

# Load history from store

# Filter to weight > 0.0 (using compute_weight)

# If fewer than 3 weighted runs: return None (not enough data)

# Build weighted summary string

# Call ModelRouter with task='inventory' (cheap model — DeepSeek)

# If response is 'NO_CHANGES': return None

# Return diff string

...

def build_summary(self,

weighted_runs: list[tuple[dict, float]],

current_habits: str) -> str:

# Pure function — builds the prompt string for DeepSeek

# weighted_runs: list of (entry_dict, weight) tuples

# Testable in isolation

...

📌 NOTE: HabitEngine uses the cheap model (DeepSeek via ModelRouter task='inventory') not the capable model. Habit inference is a pattern summarisation task — it does not need Claude Haiku. This keeps cost low. If DeepSeek returns malformed output, infer() returns None silently — habit inference failure is never fatal.

# §3 CLI Wiring (cli.py)

One addition to the existing run flow. After step 14 (memory flush), add:

# Step 15 — Habit inference (add after memory.flush_repo())

habit_store = HabitStore(memory_dir)

# Record this run in directive history

habit_store.append_run({

"date": date.today().isoformat(),

"repo": repo_path.name,

"intent": intent or assessment["what_is_next"],

"phase": assessment["phase_current"],

"files_in_scope": assessment["files_in_scope"],

"test_floor": assessment["test_floor"]["passing"],

"scope_clean": scope_ok,  # bool from ScopeGuard.intent_matches()

})

# Infer habits from history

engine = HabitEngine(habit_store, model_router)

diff = engine.infer()

if diff is not None:

console.print('\n[cyan]=== Proposed Habits Update ===[/cyan]')

console.print(diff)

update = Confirm.ask('Update habits?')

if update:

current = habit_store.read_habits()

# Apply diff — for MVP: replace habits.md with model's proposed content

# Phase 7 can implement true unified diff application

new_habits = apply_diff(current, diff)

if new_habits:

habit_store.write_habits(new_habits)

console.print('[green]habits.md updated.[/green]')

else:

console.print('[dim]Habit update declined.[/dim]')

⚠ RULE: scope_ok must be captured earlier in the run flow — it is the bool returned from ScopeGuard.intent_matches(). If the overreach re-run loop fired, scope_ok reflects the final state after re-run. Ensure this value is in scope at step 15.

📌 NOTE: apply_diff() for MVP is a simple function: if the model returned a full replacement habits.md (not a true unified diff), return it as-is. If it returned a unified diff format, attempt to apply it with difflib.unified_diff logic. If application fails, return None and skip the write — never corrupt habits.md with a failed diff.

# §4 Test Anchors — 10 New Tests (test_habit_inference.py)

All in tests/test_habit_inference.py. Floor target: 68 passing, 0 failing, 0 skipped.

| Test name | What it verifies |
| --- | --- |
| test_compute_weight_today_is_1_0 | compute_weight() returns 1.0 for today's date |
| test_compute_weight_15_days_is_0_5 | compute_weight() returns 0.5 for a date 15 days ago |
| test_compute_weight_30_days_is_0_0 | compute_weight() returns 0.0 for a date exactly 30 days ago |
| test_compute_weight_31_days_is_0_0 | compute_weight() returns 0.0 for a date 31+ days ago (floor at 0) |
| test_habit_store_append_and_load | HabitStore.append_run() writes a line; load_history() returns it parsed correctly |
| test_habit_store_load_skips_malformed_lines | load_history() skips lines that are not valid JSON without raising |
| test_habit_store_write_habits_atomic | write_habits() writes to .tmp then os.replace — final habits.md is correct |
| test_habit_store_write_habits_rejects_empty | write_habits('') raises ValueError |
| test_habit_engine_infer_returns_none_below_threshold | HabitEngine.infer() returns None when fewer than 3 weighted runs exist |
| test_habit_engine_build_summary_contains_pattern_data | build_summary() returns string containing intent keywords and scope clean rate |

📌 NOTE: All HabitStore tests use tmp_path for isolation. HabitEngine tests inject a mock ModelRouter via unittest.mock — no real API calls. compute_weight() tests inject a fixed today date. test_habit_engine_infer_returns_none_below_threshold should create a HabitStore with 2 recent entries and confirm infer() returns None without calling the router.

# §5 Completion Criteria

Phase 6 is complete when ALL of the following are true:

- pytest: 68 passing, 0 failing, 0 skipped

- habit_engine.py and habit_store.py exist and are fully implemented

- openagent --repo C:\Github\OpenAgent --intent "audit phase 6" runs end-to-end

- After approval, directive_history.jsonl contains the new run entry

- If history has 3+ recent entries: habit inference fires, diff displayed, Update habits? prompt appears

- Declining Update habits? exits cleanly, habits.md unchanged

- compute_weight() is a pure module-level function, not a method

- HabitEngine.infer() returns None silently on model failure — never raises

- docs/state/current.md updated: phase 'Phase 6', what_is_next 'Phase 7 — Rust Inventory'

⛔ STOP: If HabitEngine.infer() raises an unhandled exception during a real run, that is a bug — infer() must catch all exceptions internally and return None. Habit inference is never fatal to the main run flow. Fix before declaring Phase 6 complete.

# §6 Quick Reference

| Fact | Value |
| --- | --- |
| Phase 5 floor (must hold) | 58 passing, 0 failing, 0 skipped |
| Phase 6 target floor | 68 passing, 0 failing, 0 skipped |
| New files | habit_engine.py, habit_store.py, tests/test_habit_inference.py |
| Modified files | cli.py (step 15 addition only) |
| Read-only files | All other existing modules |
| Decay formula | max(0.0, 1.0 - (age_days / 30.0)) — per ADR-013 |
| Minimum history for inference | 3 weighted runs (weight > 0.0) |
| History log path | memory/global/directive_history.jsonl |
| History log format | JSON Lines — one dict per line, append-only |
| Model for inference | DeepSeek via ModelRouter task='inventory' — cheap tier |
| Inference failure behaviour | Return None silently — never fatal, never raises |
| habits.md write gate | Update habits? [y/n] — explicit architect confirmation always required |
| apply_diff() MVP behaviour | Full replacement if model returns complete habits.md; unified diff attempt if diff format; None if application fails |
| scope_ok capture point | Bool from ScopeGuard.intent_matches() — must be in scope at step 15 |
| Post-Phase 6 | Phase 7 — Rust Inventory (OperatorGame target) |

OpenAgent Phase 6 Directive | March 2026 | RFD IT Services Ltd.