Apple Ecosystem MCP Server

Implementation Plan — Built with Claude Code

Author: Abhinav Agrawal   ·   April 2026   ·   v1.0

Overview

This document is a complete, Claude-executable implementation plan for an Apple Ecosystem MCP (Model Context Protocol) server. The server bridges Claude to native macOS apps — Mail, Calendar, Contacts, Reminders, Notes, Messages, and iCloud Drive — via AppleScript and Python, running locally on the user's Mac. Once complete, the server will be submitted to Anthropic's official Claude Connectors Directory.

Existing open-source attempts (jxnl/python-apple-mcp, pyapple-mcp, peakmojo/applescript-mcp) demonstrate feasibility but lack the polish, security handling, permissions flow, and packaging required for the Anthropic directory. This plan produces a production-quality implementation.

Architecture

High-Level Design

The server runs as a local process on the user's Mac. Claude (running in Claude Code or Cowork) connects to it over stdio or HTTP/SSE. The server translates MCP tool calls into AppleScript or Python/JXA commands that invoke native macOS frameworks.

Claude Desktop / Cowork
        │  MCP (stdio or HTTP/SSE)
        ▼
  apple-mcp-server  (Python, FastMCP)
        │
   ┌────┴─────────────────────┐
   │ AppleScript / JXA bridge │
   └────┬─────────────────────┘
        │
  ┌─────┴──────────────────────────────┐
  │  Mail · Calendar · Contacts        │
  │  Reminders · Notes · Messages      │
  │  iCloud Drive (via NSFileManager)  │
  └────────────────────────────────────┘

Technology Choices

Python 3.11+ with FastMCP is the recommended stack. Reasons:

FastMCP provides a decorator-based tool registration API — minimal boilerplate

Python subprocess can call osascript (AppleScript) for any macOS app

Pure Python avoids Swift compilation complexity while still being fast enough for I/O-bound tasks

Packaging as a standalone binary via PyInstaller makes distribution simple for non-developers

Transport

Support both transports so users can connect from Claude Code (stdio) and from Cowork / remote Claude (HTTP/SSE). FastMCP handles both with a single flag.

stdio — default for Claude Code CLI  (claude mcp add apple-mcp)

HTTP/SSE — for Cowork and future remote connections  (localhost:8765)

Tool Catalog

Each capability below becomes one or more MCP tools. Claude sees these as functions it can call.

Mail

| Tool Name | Apple API | Description |
| --- | --- | --- |
| mail_search | Mail.app / AppleScript | Search inbox/sent by query, date range, sender |
| mail_get_thread | Mail.app / AppleScript | Fetch a full email thread by subject or ID |
| mail_send | Mail.app / AppleScript | Compose and send an email (to, cc, subject, body) |
| mail_create_draft | Mail.app / AppleScript | Save a draft without sending |
| mail_list_mailboxes | Mail.app / AppleScript | List all mailboxes/folders |
| mail_move_message | Mail.app / AppleScript | Move message to a mailbox |
| mail_flag_message | Mail.app / AppleScript | Flag or unflag a message |

Calendar

| Tool Name | Apple API | Description |
| --- | --- | --- |
| calendar_list_events | EventKit / AppleScript | List events in a date range across calendars |
| calendar_get_event | EventKit / AppleScript | Get details of a specific event |
| calendar_create_event | EventKit / AppleScript | Create event with title, time, location, notes, invitees |
| calendar_update_event | EventKit / AppleScript | Update an existing event |
| calendar_delete_event | EventKit / AppleScript | Delete an event by ID |
| calendar_find_free_time | EventKit / AppleScript | Find free slots between two datetimes |
| calendar_list_calendars | EventKit / AppleScript | List all calendars |

Contacts

| Tool Name | Apple API | Description |
| --- | --- | --- |
| contacts_search | Contacts.app / AppleScript | Search contacts by name, email, phone, company |
| contacts_get | Contacts.app / AppleScript | Get full contact record by ID |
| contacts_create | Contacts.app / AppleScript | Create a new contact |
| contacts_update | Contacts.app / AppleScript | Update fields on an existing contact |
| contacts_list_groups | Contacts.app / AppleScript | List contact groups |

Reminders

| Tool Name | Apple API | Description |
| --- | --- | --- |
| reminders_list | EventKit / AppleScript | List reminders, optionally filtered by list or status |
| reminders_create | EventKit / AppleScript | Create a reminder with due date, notes, priority |
| reminders_complete | EventKit / AppleScript | Mark a reminder as complete |
| reminders_delete | EventKit / AppleScript | Delete a reminder |
| reminders_lists | EventKit / AppleScript | List all Reminders lists |

Notes

| Tool Name | Apple API | Description |
| --- | --- | --- |
| notes_search | Notes.app / AppleScript | Full-text search across all notes |
| notes_get | Notes.app / AppleScript | Get note content by title or ID |
| notes_create | Notes.app / AppleScript | Create a new note in a specified folder |
| notes_update | Notes.app / AppleScript | Append or replace note content |
| notes_delete | Notes.app / AppleScript | Delete a note |
| notes_folders | Notes.app / AppleScript | List all note folders |

Messages

| Tool Name | Apple API | Description |
| --- | --- | --- |
| messages_send | Messages.app / AppleScript | Send an iMessage or SMS to a contact or number |
| messages_search | Messages.app / AppleScript | Search message history by contact or keyword |

iCloud Drive

| Tool Name | Apple API | Description |
| --- | --- | --- |
| icloud_list | NSFileManager / Python | List files and folders in iCloud Drive |
| icloud_read | NSFileManager / Python | Read a text or structured file |
| icloud_write | NSFileManager / Python | Write or update a file |
| icloud_move | NSFileManager / Python | Move or rename a file |
| icloud_delete | NSFileManager / Python | Delete a file (with confirmation) |
| icloud_search | Spotlight / mdfind | Search iCloud Drive by filename or content |

Implementation Phases

Hand each phase to Claude Code in sequence. Each phase builds directly on the previous.

| Phase | Name | Duration | Key Deliverables |
| --- | --- | --- | --- |
| 1 | Scaffolding & Core Server | 1–2 days | • Project structure & pyproject.toml • FastMCP server skeleton • AppleScript bridge utility • Permissions check on startup • stdio + HTTP/SSE transport |
| 2 | Mail Integration | 2–3 days | • search, get_thread, send tools • create_draft, move, flag tools • Attachment handling • Unit tests with mock osascript |
| 3 | Calendar & Reminders | 2–3 days | • Full CRUD for events • find_free_time algorithm • Reminders CRUD • Recurring event support |
| 4 | Contacts, Notes, Messages | 2 days | • Contacts search & CRUD • Notes full-text search & CRUD • Messages send & search • Error handling & retries |
| 5 | iCloud Drive | 1–2 days | • File listing & reading • Write/move/delete with safety guards • Spotlight search integration • Binary vs text file detection |
| 6 | Packaging & Submission | 2–3 days | • PyInstaller standalone binary • Homebrew formula • Claude Code one-liner install • Anthropic directory submission |

Phase 1: Scaffolding — Claude Prompt

Copy the prompt below verbatim into Claude Code to complete Phase 1. Each subsequent phase has its own prompt at the end of this document.

# PHASE 1 PROMPT — paste into Claude Code

Create a new Python project called `apple-mcp` with this structure:

  apple-mcp/
    pyproject.toml          # FastMCP, pyobjc-framework-EventKit deps
    README.md
    src/
      apple_mcp/
        __init__.py
        server.py           # FastMCP app, stdio + SSE transports
        bridge.py           # run_applescript(script) -> str helper
        permissions.py      # check & request TCC permissions at startup
        tools/
          __init__.py       # registers all tool modules
          mail.py           # placeholder stubs
          calendar.py
          contacts.py
          reminders.py
          notes.py
          messages.py
          icloud.py
    tests/
      conftest.py           # mock_osascript fixture
      test_bridge.py

Requirements:
- Use FastMCP (pip install fastmcp)
- bridge.py must call subprocess.run(["osascript", "-e", script]) and raise McpError on non-zero exit
- permissions.py checks Automation, Contacts, and Full Disk Access using tccutil query and prints actionable instructions if missing
- server.py exposes mcp.run(transport="stdio") by default, and HTTP/SSE on port 8765 with --http flag
- Add a hello_apple tool that returns macOS version as a smoke test
- All tools must include a proper docstring — FastMCP uses it as the MCP tool description shown to Claude

Phase 2: Mail — Claude Prompt

# PHASE 2 PROMPT — paste into Claude Code after Phase 1 is complete

Implement the Mail tools in src/apple_mcp/tools/mail.py.

Implement these tools using AppleScript via bridge.run_applescript():

  mail_search(query: str, mailbox: str = "INBOX", limit: int = 20,
              since: str = None) -> list[dict]
    - Returns list of {id, subject, sender, date, preview}

  mail_get_thread(message_id: str) -> dict
    - Returns full message with body, attachments list

  mail_send(to: list[str], subject: str, body: str,
            cc: list[str] = None, reply_to_id: str = None) -> dict
    - Sends via Mail.app, returns {success, message_id}

  mail_create_draft(to: list[str], subject: str, body: str) -> dict

  mail_list_mailboxes() -> list[str]

  mail_move_message(message_id: str, mailbox: str) -> dict

  mail_flag_message(message_id: str, flagged: bool) -> dict

AppleScript patterns to follow:
  - Use `tell application "Mail"` blocks
  - Escape all user-supplied strings before interpolation
  - Handle `missing value` returns gracefully
  - Write unit tests in tests/test_mail.py using the mock_osascript fixture

Phase 3: Calendar & Reminders — Claude Prompt

# PHASE 3 PROMPT

Implement calendar and reminders tools.

calendar.py tools:
  calendar_list_calendars() -> list[dict]
  calendar_list_events(start: str, end: str, calendar: str = None) -> list[dict]
  calendar_get_event(event_id: str) -> dict
  calendar_create_event(title: str, start: str, end: str,
      calendar: str = "Calendar", location: str = None,
      notes: str = None, invitees: list[str] = None) -> dict
  calendar_update_event(event_id: str, **kwargs) -> dict
  calendar_delete_event(event_id: str) -> dict
  calendar_find_free_time(date: str, duration_minutes: int,
      working_hours_start: int = 9,
      working_hours_end: int = 18) -> list[dict]

reminders.py tools:
  reminders_lists() -> list[str]
  reminders_list(list_name: str = None, completed: bool = False) -> list[dict]
  reminders_create(title: str, list_name: str = "Reminders",
      due: str = None, notes: str = None, priority: int = 0) -> dict
  reminders_complete(reminder_id: str) -> dict
  reminders_delete(reminder_id: str) -> dict

Use ISO 8601 for all datetimes. Parse with datetime.fromisoformat().
find_free_time: fetch existing events, then return gaps of at least duration_minutes.

Phase 4: Contacts, Notes, Messages — Claude Prompt

# PHASE 4 PROMPT

Implement contacts, notes, and messages tools.

contacts.py:
  contacts_search(query: str, limit: int = 10) -> list[dict]
  contacts_get(contact_id: str) -> dict  # full record
  contacts_create(first: str, last: str = None, email: str = None,
      phone: str = None, company: str = None) -> dict
  contacts_update(contact_id: str, **kwargs) -> dict
  contacts_list_groups() -> list[str]

notes.py:
  notes_folders() -> list[str]
  notes_search(query: str, limit: int = 10) -> list[dict]
  notes_get(note_id: str) -> dict
  notes_create(title: str, body: str, folder: str = "Notes") -> dict
  notes_update(note_id: str, body: str, append: bool = True) -> dict
  notes_delete(note_id: str) -> dict

messages.py:
  messages_send(to: str, body: str, service: str = "iMessage") -> dict
  messages_search(contact: str = None, query: str = None,
      limit: int = 20) -> list[dict]

Security note for messages_send:
  - Validate `to` is a phone number or email before sending
  - Include a dry_run: bool = False param; when True, return what would
    be sent without actually sending

Phase 5: iCloud Drive — Claude Prompt

# PHASE 5 PROMPT

Implement iCloud Drive tools in icloud.py.

icloud_list(path: str = "/") -> list[dict]
  - Resolve path relative to ~/Library/Mobile Documents/com~apple~CloudDocs/
  - Return [{name, path, size, modified, is_dir}]

icloud_read(path: str) -> dict
  - Detect encoding; return {path, content, encoding, size}
  - Refuse to read files > 10 MB; return error with size info

icloud_write(path: str, content: str,
    create_dirs: bool = True) -> dict
  - Write UTF-8 text; create parent dirs if create_dirs=True

icloud_move(src: str, dst: str) -> dict

icloud_delete(path: str, confirm: bool = False) -> dict
  - If confirm=False, return a preview of what would be deleted
  - Only delete when confirm=True

icloud_search(query: str, path: str = "/",
    content_search: bool = False) -> list[dict]
  - Use mdfind for Spotlight; scope to iCloud root
  - content_search=True adds -interpret flag

All paths must be sandboxed to iCloud root — raise McpError if the
resolved absolute path escapes ~/Library/Mobile Documents/.

Phase 6: Packaging & Submission — Claude Prompt

# PHASE 6 PROMPT

Package and prepare the server for distribution.

1. PyInstaller binary
   - Create build.sh that runs PyInstaller --onefile --name apple-mcp
   - Output: dist/apple-mcp  (single executable, no Python required)

2. Homebrew formula  (Formula/apple-mcp.rb)
   - url points to GitHub release tarball
   - install block: bin.install "apple-mcp"
   - test block: assert_match "macOS", shell_output("#{bin}/apple-mcp --version")

3. Claude Code install one-liner (add to README):
   claude mcp add apple-mcp -- /usr/local/bin/apple-mcp

4. Cowork HTTP install (add to README):
   Run: apple-mcp --http
   Then in Cowork Settings > MCP Servers: http://localhost:8765/sse

5. Update README with:
   - Full tool catalog table
   - macOS permissions setup instructions (System Settings screenshots guidance)
   - Troubleshooting section for common TCC errors

6. Submission checklist:
   - [ ] All tools have docstrings used as MCP descriptions
   - [ ] oauth_flow is not needed (local server, no cloud auth)
   - [ ] MCP Directory Terms accepted
   - [ ] Submit at https://claude.com/partners/mcp

Permissions & Security Notes

macOS requires explicit user approval (TCC — Transparency, Consent, Control) for each app category. Your MCP server must request and guide the user through these.

Required macOS Permissions

Automation → Mail, Calendar, Contacts, Reminders, Notes, Messages

Contacts — separate TCC category

Full Disk Access — needed for iCloud Drive file operations

Accessibility — only if using UI scripting (avoid if possible)

Security Invariants (enforce in code)

All iCloud paths resolved and sandboxed before any file operation

AppleScript user-string inputs escaped via shlex or explicit quoting

messages_send has dry_run mode and phone/email validation

icloud_delete requires confirm=True to actually delete

No credentials stored — server uses macOS keychain delegation via apps

Server binds only to 127.0.0.1 in HTTP mode — never 0.0.0.0

Quick Start with Claude Code

To kick off the entire project, open Claude Code and run:

claude "Create a new directory called apple-mcp, then implement Phase 1 of the Apple MCP server as described in the plan I'm about to paste."

Then paste the Phase 1 prompt from this document. Repeat for each subsequent phase.

Each phase is designed to be independently verifiable — run the tests after each phase before moving on:

cd apple-mcp && python -m pytest tests/ -v

Anthropic Directory Submission Checklist

Server passes all unit tests (pytest)

All tools have clear, accurate MCP docstrings

README includes privacy policy URL and terms of service URL

Server has a --version flag returning semver string

No hardcoded credentials or API keys anywhere in code

Tested on macOS 14 Sonoma and macOS 15 Sequoia

PyInstaller binary tested on a clean Mac (no Python installed)

Homebrew formula installable via brew install --formula

Submit form completed at https://claude.com/partners/mcp

Good luck, Abhinav — this fills a real gap in the Claude ecosystem.