DRIFT//MONITOR

Build Specification & Architecture Blueprint

ARETE-Consortium  ·  v1.0  ·  Production Roadmap

# Executive Summary

Drift//Monitor is middleware infrastructure for detecting, explaining, and correcting behavioral drift in large language model deployments. It sits as a transparent proxy between any application and any LLM API, measuring output deviation from an established baseline using embedding distance and statistical process control — the same principles that underpin Toyota's andon cord system.

The core insight: drift detection is a measurement problem, not an AI problem. Embeddings and control charts handle detection. LLMs are invoked only to explain anomalies and generate corrections — keeping inference costs near zero at scale.

POSITIONING Standard work for AI behavior. The andon cord for language models.

# The Problem

## What is AI Drift?

AI drift is the progressive deviation of a language model's outputs from its established baseline behavior across a session, workflow, or deployment. It compounds silently and is invisible without active instrumentation.

| Drift Type | Definition | Example Signal |
| --- | --- | --- |
| Persona / Tone | Voice, formality, or character shifts from baseline | Technical spec writer begins editorializing |
| Goal Alignment | Outputs optimize for something other than original objective | Code agent starts refactoring instead of fixing bugs |
| Instruction Follow | Earlier constraints erode as context window fills | Agent told not to delete files begins deleting files |
| Semantic Fidelity | Content diverges from reference material or source truth | Summary contradicts source document facts |

## Why It Matters

- In regulated industries (healthcare, finance, legal), undetected drift creates liability

- In agent workflows, drift compounds — each bad turn makes the next worse

- In long projects (30-90 days), accumulated drift invalidates earlier work

- Nobody has built auditable, operator-controlled drift correction at the infrastructure level

# System Architecture

## Three-Layer Design

The system is organized into three independent layers. Each layer can be deployed separately, allowing incremental adoption.

| Layer | Function | Technology |
| --- | --- | --- |
| Layer 1: Capture | Intercept every LLM input and output via proxy SDK | Python package, drop-in client replacement |
| Layer 2: Score | Embed + measure statistical deviation from anchor | sentence-transformers, SPC control charts |
| Layer 3: Act | Alert, correct, gate, and log drift events | FastAPI, SQLite/Postgres, React dashboard |

## Layer 1 — Instrumentation

A drop-in Python SDK wrapper that replaces the standard Anthropic (or OpenAI) client. Zero application code changes required. Every message pair is intercepted and forwarded to the scoring engine asynchronously.

class DriftAwareClient:

def __init__(self, base_client, drift_engine):

self.client = base_client

self.engine = drift_engine

def messages_create(self, **kwargs):

response = self.client.messages.create(**kwargs)

self.engine.ingest(kwargs['messages'], response)

return response  # transparent passthrough

MOAT The instrumentation layer is the product. Every other piece of infrastructure (embeddings, dashboards, alerts) has open-source alternatives. A zero-friction drop-in proxy that works with any LLM and any app is the defensible surface.

## Layer 2 — Scoring Engine

Primary Signal: Embedding Distance

Every assistant response is embedded using sentence-transformers (local, free, fast). The embedding is compared against the session anchor — the first response embedding, or a provided reference document embedding — using cosine distance.

drift_score = 1 - cosine_similarity(current_embedding, anchor_embedding)

A score of 0.0 means the response is semantically identical to the anchor. A score approaching 1.0 indicates complete semantic divergence. Scores are computed per-turn and stored as a time series.

Secondary Signal: Statistical Process Control

Drift scores are treated as a manufacturing process output. Control limits are computed from the rolling mean and standard deviation of the score history. This is SPC — the same methodology used on Toyota assembly lines.

| Alert Level | Threshold | Action |
| --- | --- | --- |
| NOMINAL | Score < mean + 1σ | Log only |
| LOW | Score ≥ mean + 1σ | Dashboard flag |
| ELEVATED | Score ≥ mean + 2σ | Operator notification |
| CRITICAL | Score ≥ mean + 3σ | Andon cord — gate or halt |

Tertiary Signal: LLM Explanation

Claude is invoked only when a score exceeds the ELEVATED threshold. Its role is explanation and correction generation — not detection. This keeps API costs near zero: 99% of turns are scored with local embeddings only.

## Layer 3 — Action Layer

Three operational modes give operators graduated control. Mode selection is per-session and can be changed at runtime.

| Mode | Behavior | Use Case |
| --- | --- | --- |
| OBSERVE | Log all drift events, no intervention | Initial deployment, baselining |
| ALERT | Notify operator on threshold breach, human decides | Production workflows with human oversight |
| GATE | Block response delivery until operator acknowledges | Regulated environments, high-stakes agents |

Gate mode is the enterprise value unlock. An AI agent cannot proceed without operator sign-off when drift exceeds threshold. Every decision is logged, attributable, and exportable — the compliance audit trail that regulated industries require.

# Technology Stack

| Component | Tool | Rationale |
| --- | --- | --- |
| SDK / Proxy | Python package (PyPI) | Drop-in, no infra required, existing anchormd pipeline |
| Embeddings | sentence-transformers (local) | Free, no API cost, runs on existing RX 6800 GPU |
| Vector Store | ChromaDB | Already in Animus stack, episodic memory layer |
| Persistent Storage | SQLite → Postgres | Start simple, migrate when multi-tenant |
| API Layer | FastAPI | Already in TIAID and BenchGoblins stack |
| Dashboard | React (existing drift-monitor.jsx) | Built, iterate from current artifact |
| Auth & Billing | Stripe | Already integrated via anchormd |
| Deployment | Fly.io | Existing deployment pattern across projects |

STACK ADVANTAGE No new tools. Every component maps to existing Arete-Consortium infrastructure. This is a 5-week build, not a 5-month one.

# Build Sequence

Five weeks from concept to first paying customer. Each week produces a shippable increment.

## Week 1 — SDK Core

- DriftAwareClient wrapper for Anthropic Python SDK

- Anchor embedding capture on session init

- Per-turn cosine distance scoring

- Local SQLite event log

- Unit tests (target: 80+ tests, consistent with anchormd baseline)

WEEK 1 DELIVERABLE pip install driftmonitor works. Wrap any Claude session and get drift scores logged to SQLite. No dashboard, no API — just instrumentation.

## Week 2 — Statistical Engine

- Rolling mean + standard deviation per session

- SPC control limits (1σ / 2σ / 3σ)

- Severity classification (NOMINAL / LOW / ELEVATED / CRITICAL)

- Threshold-triggered LLM explanation calls

- Correction prompt generation

WEEK 2 DELIVERABLE Andon cord fires. When drift hits CRITICAL, Claude generates a correction message. First end-to-end loop complete.

## Week 3 — API & Dashboard

- FastAPI REST endpoints: /sessions, /events, /scores, /corrections

- Connect existing React dashboard (drift-monitor.jsx) to live API

- Real session data replaces demo data

- WebSocket for live score streaming

## Week 4 — Gate Mode & Audit Log

- OBSERVE / ALERT / GATE mode selector

- Gate mode: response held until operator ACK

- Immutable audit log with timestamps and attribution

- CSV/JSON export for compliance

- Webhook support for external alerting (Slack, PagerDuty)

WEEK 4 DELIVERABLE Enterprise-ready. Gate mode + audit log is the compliance primitive. This is the feature that justifies the price point.

## Week 5 — Distribution

- PyPI publish with semantic versioning

- Documentation site (docs.driftmonitor.io or subdomain)

- Stripe billing: Free tier (1 session), Pro $49/mo (unlimited), Enterprise (custom)

- First outreach to 3 target customers using TIAID methodology

# Monetization Model

| Tier | Price | Limits | Target |
| --- | --- | --- | --- |
| Free | $0 | 1 active session, 7-day log retention, OBSERVE mode only | Individual developers, evaluation |
| Pro | $49/mo | Unlimited sessions, 90-day retention, all modes, webhook support | Teams, startups, AI-heavy workflows |
| Enterprise | Custom | On-prem option, SSO, compliance exports, SLA, dedicated support | Regulated industries, large ops teams |

The TIAID consulting methodology is the enterprise sales motion. A $2,500 Rapid Assessment surfaces drift as an operational risk — Drift//Monitor becomes the remediation tool. This mirrors how anchormd positions itself: prove the problem, sell the solution.

# Competitive Landscape

| Category | Existing Solutions | Gap Drift//Monitor Fills |
| --- | --- | --- |
| LLM Observability | LangSmith, Helicone, Arize | They log tokens and latency. None score behavioral drift or provide closed-loop correction. |
| AI Testing | PromptFoo, Braintrust | One-shot evaluation tools. Not designed for live, longitudinal session monitoring. |
| AI Guardrails | Guardrails AI, NeMo Guardrails | Input/output filters for safety. Not drift detection over time. |
| Enterprise AI Governance | Various compliance tools | No operator-controlled andon cord with auditable correction log. |

UNFAIR ADVANTAGE No AI-native founder has Toyota Production System vocabulary. The andon cord framing, control chart methodology, and standard work analogy are native to this builder. That's the positioning moat.

# Integration with ARETE Ecosystem

Drift//Monitor is not a standalone product — it plugs into every existing Arete-Consortium project as both a consumer and an accelerant.

| Project | Integration Point |
| --- | --- |
| Animus (Exocortex) | ChromaDB vector store shared for drift anchor embeddings. Zorya ensemble drift-monitored natively. |
| AISkill Arena | Every AI judge response scored for drift. Credential integrity depends on consistent evaluation behavior. |
| TIAID Consulting | Drift//Monitor is the deliverable artifact for every engagement. Assessment → tool deployment pipeline. |
| BenchGoblins | AI recommendation engine monitored for goal drift across sessions. |
| anchormd | Shared PyPI distribution pipeline, Stripe billing infrastructure, test suite patterns. |
| Herald | News relevance scoring monitored for semantic drift from editorial voice baseline. |

# Immediate Next Steps

Ordered by dependency. Each step unblocks the next.

- Create arete-consortium/driftmonitor repo on GitHub

- Scaffold Python package: pyproject.toml, src/driftmonitor/, tests/

- Implement DriftAwareClient with synchronous ingest hook

- Add sentence-transformers anchor embedding on session init

- Write first 20 tests against mock LLM responses

- Instrument Animus session as first live use case

- Draft Substack article: 'The Andon Cord for Language Models' — use as launch collateral

ARETE-Consortium  ·  Drift//Monitor Build Spec v1.0  ·  Confidential