PipelineForge and SelfHeal

Phased Delivery Plan - Engineering

| Reference | PipelineForge Agent - Detailed Requirements Document v1.0 (July 2026); FDS Design Deck - PipelineForge and SelfHeal |
| --- | --- |
| Date | July 2026 |
| Status | For internal review |

# 1.  Delivery Phases at a Glance

The programme is delivered in eight phases, sequenced by dependency: each phase builds on proven output from the one before. Durations are deliberately not stated in this draft. Effort and calendar estimates will be produced after the Phase 0 inputs are received and the team is confirmed. References in brackets point to requirement IDs and sections of the PipelineForge Agent Detailed Requirements Document v1.0.

| Phase | Focus | Requirements covered |
| --- | --- | --- |
| 0 | Knowledge transfer and readiness | – Confirm the platform, vault, Git and catalogue assumptions actually hold (Sec 12.1, Sec 12.2) – Confirm in writing whether the approved template library exists (FR-02.2) – Obtain written responses to the 21 open review comments – Demo, code access and infrastructure walkthrough from the current owners |
| 1 | Foundation and reference pipeline | – Bronze landing built as raw, immutable, with full audit columns (FR-02.4) – CURATE logic: type casting, standardisation, deduplication, quality checks (FR-02.5) – Incremental loads that are safely repeatable with no duplicates (FR-03.1, FR-03.2, NFR-04) – Naming standard defined and applied across all layers (FR-02.3) |
| 2 | Metadata-driven pipeline factory | – Complete pipelines generated from configuration, with no hand-written code (FR-02.1) – Generation constrained to version-controlled, approved templates (FR-02.2) – Every generated pipeline committed to Git as a reviewable pull request (FR-02.7) – Baseline quality rules, quarantine store and per-run scorecards (FR-04.1, FR-04.3, FR-04.4) – Sandbox validation of rows, types and idempotency before promotion (AC-03, AC-05) – Core REST API operations: request, run, status (FR-08.1 partial) |
| 3 | AI layer and first production deployment | – Automated source profiling with a recommended load strategy and rationale (FR-01.1 to FR-01.3) – Likely PII columns flagged during profiling for steward review (FR-01.4) – Quality rules added or overridden declaratively, as metadata not code (FR-04.2) – Human approval enforced before the first production deployment (FR-08.3; AC-07) – Immutable audit record produced for every run (FR-07.2, NFR-07) – Source onboarding time target demonstrated on a real source (NFR-01; AC-01) |
| 4 | CDC, schema drift and resilience | – Log-based change data capture available as a load strategy (FR-03.1) – Late-arriving data and on-demand backfill with downstream invalidation (FR-03.3, FR-03.4) – Schema drift detected and handled by per-source policy (FR-05.1 to FR-05.3; AC-04) – Failures classified; transient ones recover automatically, the rest escalate with a full diagnosis (FR-06.2 to FR-06.4; AC-06) |
| 5 | Operations at scale | – SelfHeal matured: remediation playbooks, escalation reports, incident register – SLA adherence tracked with early warning ahead of projected breaches (FR-06.5) – Column-level lineage registered in the enterprise catalogue (FR-07.1; AC-02) – Cost attribution on every run with per-pipeline reporting (NFR-10) – Notifications, weekly digests and ticketing integration (Sec 7.4, Sec 11) |
| 6 | Source expansion and conversational interface | – Remaining source types onboarded: SaaS APIs, SFTP, files, message queues (Sec 3.1, Sec 6.1) – Plain-language requests normalised into the structured request contract (FR-08.2) – Lineage and impact questions answered through the conversational interface (FR-07.3) |
| 7 | Second target platform and general availability | – Same request deploys to a second platform with only the platform value changed (NFR-09; AC-08) – Throughput and reliability targets demonstrated with evidence (NFR-02, NFR-03) – Security scanning in the CI gate and least-privilege service principals (NFR-05, NFR-06) |

# 2.  Key Milestones

Milestones mark the points where the programme produces something demonstrable. Each is reached on completion of the phase shown, not on a date.

| Milestone | On completion of | Target |
| --- | --- | --- |
| M1 | Phase 1 | Reference pipeline live – First working pipeline, built by hand, running daily on the cloud platform – Environment fully scripted and reproducible; team trained on the platform – Proof that data moves end to end: source to Bronze to CURATE, with quality checks |
| M2 | Phase 2 | Factory operational – New tables onboarded from configuration files alone - no hand-written code – Every generated pipeline reviewed through a Git pull request before deployment – Sandbox validator and quality scorecards working; no AI involvement yet |
| M3 | Phase 3 | First production go-live – Profiling and AI-assisted generation active, constrained to approved templates – Human approval gate enforced; full audit trail retrievable – Onboarding time target demonstrated on a real source |
| M4 | Phase 4 | Resilient loading – Change data capture available; late data and backfill handled correctly – Schema drift detected and handled by policy, with timely notifications – Transient failures recover on their own; hard failures escalate with a full diagnosis |
| M5 | Phase 5 | Full operations – SelfHeal handling incidents with guardrailed playbooks and an incident register – Column-level lineage in the catalogue; SLA tracking with early warnings – Per-pipeline cost reporting; notifications and weekly digests in place |
| M6 | Phases 6 - 7 | Complete coverage – All source types in scope onboarded; conversational interface available – Second target platform proven with the identical request contract – Runbooks, documentation and operations handover complete |

Note: later milestones can be pulled forward by adopting connector tooling for the long tail of source types and by composing native platform ingestion features, as recommended in the design deck. The second target platform is the largest single addition and is deliberately sequenced last.

# 3.  Phase Detail

## Phase 0 - Knowledge Transfer and Readiness

Objective:  Obtain the inputs required to start the build and confirm that the assumptions made in the requirements document actually hold.

Scope

- Demonstration of all work completed to date, in whatever state it exists: pipelines, interface, APIs, agent components

- Access to all repositories, notebooks, design documents and presentations

- Walkthrough of design decisions taken so far, blockers faced, and reasons progress stalled

- Current infrastructure confirmed: cloud subscriptions, workspace, storage, secrets vault, catalogue, LLM provider  (Sec 12.1, Sec 12.2)

- Template library status confirmed in writing: shared if it exists, stated clearly if it does not  (FR-02.2)

- Written responses to the 21 open review comments placed in the document on July 6 and July 8

- Team staffed: data engineering lead, senior data engineer, backend developers, DevOps engineer

Exit criteria

- KT session held and recorded; codebase access granted

- Current infrastructure state documented

- Team in place; delivery estimates are produced only after this phase completes

## Phase 1 - Foundation and Reference Pipeline

Objective:  One production-quality pipeline, built by hand, running daily on the cloud platform. This pipeline becomes the source material for every template the factory will later use.

Scope

- Environment provisioned through infrastructure-as-code: workspace, Bronze and CURATE storage zones, secrets vault, Git repositories, CI pipeline  (Sec 9.1)

- Metadata store designed and deployed: source registry, entity configuration, run history  (Sec 9.1)

- Naming and audit-column standard authored and circulated for review  (FR-02.3, Sec 6.2)

- Reference pipeline from a database source: raw immutable Bronze landing with audit columns  (FR-02.4)

- CURATE layer logic: type casting, standardisation, deduplication, quality checks with quarantine  (FR-02.5)

- Watermark-based incremental load with merge semantics; idempotency proven by checksum  (FR-03.1, FR-03.2, NFR-04)

- Second reference pipeline for a file-based source to remove database-specific assumptions

- Hands-on platform training for the software developers, led by the senior data engineer

Exit criteria

- Environment can be destroyed and rebuilt from scripts within a day

- Reference pipeline runs daily over a sustained period without manual intervention

- Re-running a batch produces zero duplicates, proven by checksum

- Failed records land in quarantine with recorded reasons

- Every developer can explain the pipeline design without assistance

- Demonstration delivered to stakeholders

## Phase 2 - Metadata-Driven Pipeline Factory

Objective:  Pipelines are generated from configuration alone, with no hand-written code and, at this stage, no LLM involvement. This phase creates the template library the entire requirements document depends on.

Scope

- Template library extracted from the reference pipelines and placed under version control  (FR-02.2)

- Generator engine: configuration in, complete pipeline code and orchestration definitions out  (FR-02.1)

- Naming convention applied automatically to all generated objects  (FR-02.3)

- Every generated pipeline committed to Git as a pull request with a design summary  (FR-02.7)

- Sandbox validator: row counts, type fidelity and idempotency checked before promotion  (AC-03)

- Baseline data quality rules generated per entity, with quarantine store and per-run scorecard  (FR-04.1, FR-04.3, FR-04.4; AC-05)

- REST API first release: request a pipeline, run it, query status  (FR-08.1 partial)

Exit criteria

- Ten new tables onboarded from configuration files only, with zero hand-written code

- Validator blocks a deliberately faulty pipeline from promotion

- Quality scorecard produced for every run

## Phase 3 - AI Layer and First Production Deployment

Objective:  The agent capabilities are added on top of the proven factory, and the first real source goes live in production behind a human approval gate.

Scope

- Profiler: connects to a declared source, profiles schemas, volumes, keys and update patterns  (FR-01.1, FR-01.2)

- Load-strategy recommendation with written rationale, produced from profiling results  (FR-01.3)

- Columns likely to contain PII flagged during profiling for steward review  (FR-01.4)

- LLM-assisted template completion, constrained to approved templates only  (FR-02.2, NFR-08)

- Declarative additions and overrides of data quality rules  (FR-04.2)

- Human approval required before first production deployment and destructive operations  (FR-08.3; AC-07)

- Immutable audit record for every run: parameters, code version, volumes, quality results  (FR-07.2, NFR-07)

- First source onboarded to production; onboarding time target demonstrated  (NFR-01; AC-01)

Exit criteria

- A new database source is onboarded end to end within the stated onboarding target

- Production deployment is blocked until approval is recorded, with full audit trail retrievable

- Profiling report and strategy recommendation reviewed and accepted by the data engineering lead

## Phase 4 - CDC, Schema Drift and Resilience

Objective:  The load strategies and failure handling that require operational maturity: change data capture, drift response and self-healing for known transient failures.

Scope

- Log-based change data capture as a selectable load strategy  (FR-03.1, Sec 9.1)

- Late-arriving data handled through configurable lookback windows and merge semantics  (FR-03.3)

- On-demand backfill and reprocessing with automatic invalidation of affected downstream objects  (FR-03.4)

- Schema drift detection at the source before or during each run  (FR-05.1)

- Policy-driven drift response per source: auto-evolve, quarantine, or halt and escalate  (FR-05.2, FR-05.3; AC-04)

- Failure classification and automatic retry or recovery for transient failure classes  (FR-06.2, FR-06.3)

- Diagnosis-rich alerts for failures that cannot be self-healed: root cause, impact, recommended fix  (FR-06.4; AC-06)

- SelfHeal agent started as a rules-based consumer of pipeline failure events  (Design deck)

Exit criteria

- An additive schema change is detected and handled per policy, with notification within five minutes

- A simulated transient outage recovers without human intervention

- A non-transient failure produces a diagnosis-rich alert rather than a stack trace

## Phase 5 - Operations at Scale

Objective:  Reliability, governance and cost visibility hardened using the operational history accumulated since production go-live.

Scope

- SelfHeal maturity: six root-cause categories, guardrailed remediation playbooks, escalation with full reports, incident register with trend analysis  (Design deck; FR-06.2 to FR-06.4)

- SLA adherence tracking with early warning ahead of projected breaches  (FR-06.5)

- Column-level lineage registered in the enterprise catalogue for every pipeline  (FR-07.1; AC-02)

- Cost attribution tags on every run and per-pipeline monthly cost reporting  (NFR-10)

- Run notifications, drift alerts, SLA warnings and weekly digests to configured channels  (Sec 7.4)

- Ticketing integration for escalated failures and approval routing  (Sec 11)

Exit criteria

- Every production pipeline shows column-level lineage in the catalogue

- Monthly cost report available per pipeline

- Incident register in use with at least one recurring failure eliminated through trend analysis

## Phase 6 - Source Expansion and Conversational Interface

Objective:  Coverage of the remaining source types in the scope list and the natural-language entry point over the stable API.

Scope

- Remaining source types onboarded through connector tooling: SaaS APIs, GraphQL, SFTP, Excel and XML files, message queues  (Sec 3.1, Sec 6.1)

- Conversational requests normalised into the structured JSON request contract  (FR-08.2, Sec 6)

- Lineage and impact-analysis questions answered through the conversational interface  (FR-07.3)

- Web portal first release; requires an approved UX specification as a prerequisite  (Sec 9.1)

Exit criteria

- A pipeline request made in plain language produces the same result as the equivalent API call

- At least three non-database source types running in production

## Phase 7 - Second Target Platform and General Availability

Objective:  Portability proven on a second platform, performance and security targets evidenced, and the product made generally available with full documentation.

Scope

- Second target platform adapter; identical request deploys with only the platform value changed  (NFR-09; AC-08)

- Throughput hardening to the stated volume target on the reference compute tier  (NFR-02)

- Reliability evidence: run success rate and control-plane availability targets  (NFR-03)

- Static security scanning of generated code in the CI gate; least-privilege service principals  (NFR-05, NFR-06)

- Runbooks, operational documentation and handover material  (Sec 7.1)

Exit criteria

- The same request payload deploys successfully against the second platform

- Performance and reliability targets demonstrated with evidence

- Operations handover complete

# 4.  Agent Plan

The solution is built from six components: four agents and two deterministic services. An agent is a component that uses the LLM to reason; a service is conventional software with no AI involvement. The split is deliberate. The LLM interprets, drafts and diagnoses; deterministic components validate, deploy and execute. Once a pipeline is deployed, it runs with no AI dependency at all (Sec 12.2, NFR-08). This matches the six-component architecture in Sec 10 of the requirements document and the engineering view in the design deck.

| Component | Type | Responsibility | Built in |
| --- | --- | --- | --- |
| A1 - Profiler Agent | LLM-assisted agent | Examines a newly declared source and recommends how to load it | Phase 3 |
| A2 - Factory Agent (Generator) | Template engine first; LLM added later | Manufactures pipeline code, quality rules and orchestration definitions from metadata | Phases 2 - 3 |
| A3 - SelfHeal Agent (Sentinel) | LLM-assisted agent | Watches every run, fixes safe failures automatically, escalates the rest with a diagnosis | Phases 4 - 5 |
| A4 - Request Agent | LLM-assisted agent | Turns plain-language requests into the structured API request contract | Phase 6 |
| S1 - Validator | Deterministic service - no AI | Checks every generated pipeline in a sandbox before it can be promoted | Phase 2 |
| S2 - Deployer | Deterministic service - no AI | Provisions target objects, registers schedules and records lineage | Phases 2 - 3 |

## A1 - Profiler Agent  (built in Phase 3)

Role:  Examines a newly declared source and produces everything the factory needs to know about it before a single line of pipeline code is generated.

How it works

- Connects using credentials issued at run time by the secrets vault; credentials never appear in configuration, logs or generated code  (FR-01.1)

- Runs deterministic profiling queries: table inventory, column types, null ratios, candidate keys, row volumes, observed update frequency  (FR-01.2)

- The LLM reads the profiling results and writes the load-strategy recommendation, full, incremental or CDC, with a stated rationale  (FR-01.3)

- Columns likely to contain personal or sensitive data are flagged for steward review  (FR-01.4)

Inputs

- A connection reference pointing to a vault entry, and the list of entities to examine  (Sec 6.1)

Outputs

- A source registration record in the metadata store: schema, keys, volumes, PII flags and the recommended load strategy with rationale  (FR-01.3)

## A2 - Factory Agent (Generator)  (built in Phases 2 - 3)

Role:  Manufactures the pipeline: extraction code, transformation logic, quality rules and orchestration definitions, produced from metadata rather than written by hand.

How it works

- Selects the template family for the requested layers: Bronze landing, CURATE transform, Gold build  (FR-02.4 to FR-02.6)

- Fills the templates from the registration record and target contract; in Phase 2 purely from configuration, in Phase 3 the LLM completes the mapping-specific sections  (FR-02.1, FR-02.2)

- The LLM can only fill approved, version-controlled templates; it cannot write free-form code outside them  (FR-02.2, NFR-08)

- Applies the naming convention to every generated object automatically  (FR-02.3)

- Commits every artefact to Git and opens a pull request with a readable design summary for review  (FR-02.7)

Inputs

- The source registration record plus the target, layering and load-strategy parameters of the request  (Sec 6.2, Sec 6.3)

Outputs

- Pipeline code package, data quality rule set, orchestration definition and a Git pull request  (Sec 7.1)

## A3 - SelfHeal Agent (Sentinel)  (built in Phases 4 - 5)

Role:  Watches every pipeline run and reacts when something breaks: safe problems are fixed automatically, hard problems are escalated with a complete diagnosis instead of a stack trace.

How it works

- Consumes failure events from the orchestrator within seconds of a run failing  (Design deck)

- Collects context before deciding anything: error logs, run history, dependency states, infrastructure metrics, schema registry  (Design deck)

- Classifies the failure into one of six root-cause categories; rules-based at first, improving as incident history accumulates  (FR-06.2)

- A guardrail policy selects the branch: schema drift, volume spikes and upstream delays are remediated automatically through platform APIs; logic errors and infrastructure faults are escalated to on-call with a full report  (FR-06.3, FR-06.4)

- Every incident, action and outcome is logged to the incident register for trend analysis, so repeat failures get eliminated  (Design deck)

Inputs

- Failure and drift events from running pipelines, plus run context from the metadata store  (Sec 5.1)

Outputs

- A remediation action or an escalation report containing root cause, impacted objects and recommended fix, plus an incident record  (FR-06.4)

## A4 - Request Agent  (built in Phase 6)

Role:  The natural-language entry point: lets a user ask for a pipeline in plain English and get exactly the same result as a developer calling the API.

How it works

- Receives a plain-language request through Teams or the portal  (FR-08.2)

- Normalises the request into the same structured JSON contract the API accepts; nothing downstream treats a chat request differently from an API call  (Sec 6)

- Asks the requester for any missing required parameters before submitting the request

- Answers lineage and impact questions, such as what breaks if a column changes, from the metadata store and catalogue  (FR-07.3)

Inputs

- A natural-language instruction and the requester's identity  (Sec 6.6)

Outputs

- A validated request object identical to the API contract, or an answer with supporting references  (Sec 6.7)

## S1 - Validator  (built in Phase 2)

Role:  The quality gate. Deliberately contains no AI, so generated work is never judged by the system that produced it.

How it works

- Runs each generated pipeline against sample data in an isolated sandbox  (FR-02.1)

- Checks row counts, type fidelity, quality-rule pass rates and idempotency  (AC-03)

- Blocks promotion when a check fails and attaches the evidence of what failed and why

Inputs

- The generated pipeline package and sampled source data

Outputs

- A pass or fail verdict with evidence, attached to the pull request

## S2 - Deployer  (built in Phases 2 - 3)

Role:  Takes an approved pipeline and puts it into service. Pure automation, fully audited, no AI involvement.

How it works

- Provisions target tables with schemas, constraints, partitioning and audit columns  (Sec 7.1)

- Registers the workflow with the orchestrator: dependencies, schedule or trigger, retry policy, SLA definition  (FR-06.1)

- Records column-level lineage in the catalogue and the registration entry in the metadata store  (FR-07.1)

- Promotes across environments only after the required approval has been recorded  (FR-08.3)

Inputs

- An approved pull request and the scheduling and operational parameters of the request  (Sec 6.4, Sec 6.6)

Outputs

- Provisioned target objects, a registered workflow, a lineage record and the pipeline registration entry  (Sec 7.1)

## How the components work together

End to end, a single onboarding request flows through the components in this order:

1.  A request arrives through the REST API or the Request Agent and is recorded with the requester's identity  (FR-08.1, FR-08.2)

2.  The Profiler examines the source and writes the registration record with its recommendation  (FR-01)

3.  The Factory generates the pipeline artefacts and opens the pull request  (FR-02)

4.  The Validator checks everything in the sandbox; failures go back to the Factory, passes proceed  (AC-03)

5.  A human approves; the Deployer provisions the objects and registers the workflow and lineage  (FR-08.3, FR-06.1)

6.  The deployed pipeline runs on its own triggers; there is no AI involvement at run time  (Sec 12.2)

7.  SelfHeal watches every run from that point on, remediating or escalating as its guardrails allow  (FR-06)